CUSTOMER DETAILED COST ESTIMATE

DETAILED ESTIMATE

| Client | Linda Bushel | Project | Bushel Rear Deck (pool deck) |
| --- | --- | --- | --- |
| Site | 12 D'Arcy's Way, Kemptville, ON K0G 1J0 | Date | 2026-10-27 |

| Material / Package | Description | Price |
| --- | --- | --- |
| Pressure-treated structural framing | Built-up 2×10 beams, 2×8 joists, 6×6 posts, curved header, blocking and 2×12 stair stringers | $1,556.24 |
| Structural hardware and connectors | Galvanized joist and skewed hangers, post bases, carriage bolts and structural screws | $444.97 |
| Trex Select decking, Island Mist | Composite decking for the upper deck, the lower deck and the stair treads and risers | $5,516.80 |
| Trex fascia, Island Mist | Fascia on the exposed deck and stair edges | $1,904.91 |
| Trex fasteners and fascia screws | Hidden deck fasteners and colour-matched fascia screws | $492.61 |
| Vista 42 in aluminium railing and gate | Textured black, standard pickets: upper deck sides and front, both sides of the stairs, lower deck; 42 in high, 48 in wide gate | $4,401.70 |
| Helical pile foundation — 11 piles, supply and installation | Galvanized steel helical piles with brackets installed by a specialist foundation contractor, including mobilization and the engineer's report and compliance letter if the town requires it | $4,285.71 |
| Total materials and foundation |  | $18,602.94 |

# Labour by Task

| Labour Task | Hours | Price |
| --- | --- | --- |
| Layout and mark the pile locations | 4 | $342.86 |
| Posts and beams | 16 | $1,371.43 |
| Upper-deck framing | 24 | $2,057.14 |
| Lower-deck framing | 8 | $685.71 |
| Stairs | 16 | $1,371.43 |
| Trex decking | 16 | $1,371.43 |
| Stair treads and risers (Trex) | 8 | $685.71 |
| Trex fascia | 5 | $428.57 |
| Railing blocking | 4 | $342.86 |
| Vista railing and gate | 16 | $1,371.43 |
| Unload and carry materials | 4 | $342.86 |
| Clean-up and final walk-through | 4 | $342.86 |
| Total labour | 125 | $10,714.29 |

# Price Summary

| Price Component | Amount |
| --- | --- |
| Materials and foundation | $18,602.94 |
| Labour (125 hours, two-person crew) | $10,714.29 |
| Estimate subtotal | $29,317.23 |
| HST 13% | $3,811.24 |
| Total including HST | $33,128.47 |
| Validity | This estimate is valid for 7 days. Prices are confirmed when the work is ordered. |
| Not included | Town permit fee (billed at cost), electrical, plumbing, painting, grading and landscaping, a guard along the open pool edge, skirting, and pile extensions if deeper piles are needed (agreed with you first) |

Prices include the materials, equipment, labour, supervision and overhead for the scope described. HST is shown separately.